# 3-Month Internship Project: Full Stack HRMS (PHP + MySQL + Modern Frontend)

Company Type: Any mid-size organization (manufacturing/services).

Project Goal: Build a complete HRMS web application covering recruitment to payroll and full & final settlement.

Tech Stack: PHP 8.x, MySQL 8.x, HTML5, CSS3, JavaScript (ES6+), Bootstrap 5, DataTables, Select2, SweetAlert2, Chart.js, AJAX (Fetch), optional: jQuery for plugins.

Architecture: MVC-lite (Models + Controllers + Views), role-based access, audit logs, reusable components, and clean database design.

## Software to Install (Developer Workstation)

• Laragon (recommended) OR XAMPP/WAMP (Apache + PHP 8.x + MySQL 8.x).

• VS Code + extensions: PHP Intelephense, Prettier, MySQL client extension.

• Git (version control).

• MySQL Workbench (DB design, queries).

• Browser: Chrome/Edge + DevTools.

• Postman (optional for API testing).

• Composer (optional, if using external PHP libraries).

## Project Modules (Must-Have)

• Authentication & Roles: Super Admin, HR Admin, Manager, Employee

• Recruitment: Job requirement, applications, shortlisting, interviews, final round, offer letter, job confirmation

• Onboarding: joining form, new join checklist, document upload, verification, employee master creation

• Core HR: employee master, department/designation, shifts, holiday calendar, policies

• Attendance: daily in-out, average in-out, late/early, OT calculation

• Leave: leave types, balances, apply/approve, leave ledger

• Payroll: salary master, monthly payroll generation, statutory (PF/ESIC/PT), loans/advances, deductions, payslip

• Reports: attendance, OT, salary, deductions, leave, recruitment funnel

• Full & Final: resignation, settlement, recovery, final payout

## 12-Week Detailed Roadmap

### Week 1 — Requirements + UI Setup

You must:

1) Study HR end-to-end flow: Recruitment → Offer → Onboarding → Attendance → Leave → Payroll → F&F.

2) Install stack and create a Git repo.

3) Build UI base layout (Bootstrap 5): sidebar, navbar, content wrapper.

4) Create MySQL DB: hrms_intern.

Deliverables:

- Static login page + dashboard layout

- Git repo with folder structure

### Week 2 — Auth + Roles + Masters

You must:

1) Implement login/logout with password hashing.

2) Role-based access control (guards).

3) Create masters: departments, designations, locations.

Deliverables:

- Working auth

- Masters CRUD (Admin only)

### Week 3 — Recruitment (Jobs + Candidates + Shortlisting)

You must:

1) Job CRUD with status Open/Closed and JD text.

2) Candidate CRUD with resume upload.

3) Shortlist/Reject workflow + filters using DataTables/Select2.

Deliverables:

- Jobs module complete

- Candidates module complete

### Week 4 — Interviews + Offer Letter

You must:

1) Interview schedule with rounds, panel, score, decision.

2) Offer creation with CTC, DOJ, designation, location.

3) Offer letter print template (HTML) and PDF optional.

Deliverables:

- Interview module

- Offer module + letter template

### Week 5 — Onboarding

You must:

1) Joining form (personal, bank, nominee, address).

2) New join checklist + document upload + verification.

3) Convert candidate to employee after onboarding complete.

Deliverables:

- Onboarding module

- Employee created from candidate

### Week 6 — Employee Master + Salary Master + Holiday

You must:

1) Employee profile pages.

2) Salary structure master (basic, hra, etc.).

3) Shifts master + Holiday calendar.

Deliverables:

- Employee CRUD + profile

- Salary master

- Holiday master

### Week 7 — Attendance + OT

You must:

1) Attendance entry (manual + optional excel upload).

2) Calculate work hours, late/early, OT.

3) Reports: daily register + monthly averages.

Deliverables:

- Attendance system

- OT and avg in/out report

### Week 8 — Leave Management

You must:

1) Leave types, balances.

2) Apply leave (employee) and approve (manager/HR).

3) Leave ledger.

Deliverables:

- Leave workflow + ledger

### Week 9 — Payroll Engine

You must:

1) Payroll month create.

2) Payroll generation using salary master + LOP.

3) PF/ESIC/PT calculations (simple rules).

4) Payslip template.

Deliverables:

- Payroll generate + payslip

### Week 10 — Deductions + Reports

You must:

1) Loan/advance module with EMI.

2) Other deductions (telephone/canteen etc.).

3) Reports: salary, deductions, OT.

Deliverables:

- Deductions modules

- Reports exports

### Week 11 — F&F + Letters

You must:

1) Resignation + approval.

2) F&F: earned salary + leave encashment + recoveries.

3) Appointment letter and confirmation letter templates.

Deliverables:

- F&F module

- Letter templates

### Week 12 — Final Handover

You must:

1) Security review (CSRF, validation).

2) Documentation + setup steps + database backup/restore.

3) Final PPT and demo.

Deliverables:

- Final submission ZIP + PPT + user manual